# Weekly Course Project Report — Week 2

Course Code and Title: CPEN 438 — Advanced Computer Architecture Systems and Design Project Title: Project 1 — Roofline Reckoning Team Number/Name: Group 3 Reporting Week: Week 2 — Period: 2026-08-19 to 2026-08-19 (compressed same-day submission alongside Week 1; see note) Team Leader/Reporter: Samuel Kojo Anafi Antwi Submission Date: 2026-08-19

## 0. Deliverable Compliance Checklist

Cross-referenced against the master brief’s general Four-Week Structure (Part I §4) and Project 1’s own Week-2 schedule line.

| Required deliverable (brief’s own wording) | Status | Evidence |
| --- | --- | --- |
| Design spec | ✅ | docs/design_spec.md / .docx — module-level design for all three kernels, JSON schema, CLI design |
| Diagrams | ✅ | docs/design_spec.md §7 (kernel-level data-flow diagram), plus Week 1’s system-level diagram |
| First working modules | ✅ | harness.c, kernels.c, gh_bench.c — compiled clean (-Wall -Wextra, zero warnings), actually executed |
| Unit tests | ✅ | tests/test_kernels.c, 16/16 passing |
| Manual trace | ✅ | docs/manual_cpu_time_worked_example.md — the brief’s own Week-2 line for this project is specifically the CPU-time hand calculation |
| Commit history | ❌ | Only the AI-scaffold commits exist. This is a genuine gap only the team can close — see §6 and the AI-use log’s action items |
| (Project 1-specific) Implement momo_match + one more kernel | ✅ | All three implemented (exceeds the Week-2 minimum of two) |
| (Project 1-specific) Correctness unit tests against reference implementations | ✅ | tests/test_kernels.c; cocobod fit checked against generator’s ground truth |
| (Project 1-specific) Manual CPU-time calculation, confirmed with code | ✅ | docs/manual_cpu_time_worked_example.md, cross-checked in roofline_model.m |

## 1. Weekly Objective and Progress Summary

Main objective for the week (per brief): “Implement momo_match and one of the remaining two kernels; write correctness unit tests against reference implementations; produce first manual CPU-time calculation by hand for a small input, then confirm with code.”

Overall project completion: ~70% (all three kernels implemented and tested — ahead of the minimum Week-2 scope of two — plus the full experiment matrix, Roofline/CPI/Amdahl plots, the MATLAB analytical model with validation write-up, the design spec, and the OpenMP extension were all pulled forward from Week 3; remaining Week-3 scope is the innovation component and the mid-project demo rehearsal; see §6.)

How this week’s work fits together: the design spec (Samuel/whole team) formalizes the internal contracts Kumi’s kernels already implement; Amponsah’s full experiment matrix is the only reason Obed’s analyze.py/plots.py/roofline_model.m have real data to summarize; the MATLAB model’s cross-validation is only meaningful because it checks Amponsah’s measured numbers against Kumi’s exact FLOP/byte counts. None of this week’s individual outputs stands as a deliverable on its own — see docs/project_charter.md §1.

Summary of progress achieved: - All three kernels (momo_match, cocobod_yield_regression, rainfall_interpolate) implemented in student_implementation/src/kernels.c, each with exact inline FLOP/byte accounting. - Design specification written (docs/design_spec.md): data structures, algorithms, complexity, and interface contracts for all three kernels plus the harness — the Week-2 “design spec” deliverable. - 16 unit tests written and passing (tests/test_kernels.c), including one caught-and-fixed test-fixture bug (documented in-line — a lesson in the difference between a kernel defect and a bad fixture). - Manual CPU-time hand calculation completed and cross-checked against measured hardware counters — see docs/manual_cpu_time_worked_example.md. Finding: the naive nominal-clock (1.70 GHz) prediction over-predicts measured time by ~59%, consistent with Intel Turbo Boost pushing the effective clock to ~2.71 GHz on this short workload — a genuine, checked, explainable deviation, not a bug. - Full experiment matrix executed (3 kernels × 2 configs × 5 reps + 1 warm-up = 36 real hardware-counter-backed runs), summarized (results/processed/summary.csv) and plotted (results/figures/). - Roofline “roof” microbenchmarks (stream_triad.c, peak_flops.c) run per configuration; ridge points computed. - MATLAB analytical model built and run (roofline_model.m): CPU-time equation, Roofline ceiling, and Amdahl projection, cross-validated against results/processed/summary.csv within the brief’s ±15% tolerance on all six cells — see docs/matlab_validation_notes.md for the honest interpretation (including the important caveat that the CPU-time cross-check is self-consistent by construction, not independent validation — the independent check is the manual worked example above). - OpenMP extension (Level 3 “Intermediate” task) implemented and measured: real (not projected) speedup of momo_match’s probe phase at 1/2/4/8 threads (1.0×, 1.80×, 2.01×, 2.21× — sublinear, consistent with a memory-latency-bound hash-probe workload plateauing against shared memory bandwidth on a 4-core/8-thread machine).

## 2. Meetings Held

Not yet recorded.

## 3. Work Completed and Individual Contributions

| Member | Assigned Task | Work Completed | Evidence/Output | Status |
| --- | --- | --- | --- | --- |
| Samuel Kojo Anafi Antwi (PM) | Integration branch, progress report | Report assembly for Weeks 1–2; design spec assembled from all three technical leads’ input; repo structure integrity check | This report, docs/design_spec.md; repo tree | Ongoing — needs personal Git commit |
| Amponsah Jonathan Boadu (Hardware/Perf) | Counter wiring, run experiment matrix | Full 36-run matrix executed with real perf_event_open counters; roof microbenchmarks run | results/raw/results.jsonl, configs/team_config.yaml (measured_roofs) | Ongoing — needs personal Git commit |
| Kumi Kelvin Gyabaah (C/C++) | Implement 2 kernels | All 3 kernels implemented; OpenMP probe-scaling extension | kernels.c, scripts/omp_probe_scaling.c | Ongoing — needs personal Git commit |
| Obed Ninson (Python/MATLAB/Test) | Experiment driver, unit tests | analyze.py, plots.py, roofline_model.m run and validated, test_kernels.c (16/16 passing) | results/figures/*.png, docs/matlab_validation_notes.md, tests/test_kernels.c | Ongoing — needs personal Git commit |

## 4. Work Process and Technical Activities

Methods, tools, and procedures used: see Week 1 report — unchanged toolchain. Additional this week: OpenMP (-fopenmp) for the probe-phase parallel extension; phase1_seconds/phase2_seconds instrumentation added to gh_kernel_args_t to separate momo_match’s serial hash-build phase from its parallelisable probe phase, feeding the Amdahl’s-Law projection.

Testing, verification, or review conducted: - Unit tests: 16/16 passing across all three kernels, including a boundary edge case (rainfall cell with zero valid neighbours in radius — verified no crash/divide-by-zero) and an epsilon-boundary case for momo_match. - cocobod_yield_regression’s fitted coefficients on the real generated dataset (b0=0.660, b1=0.001287, b2=0.003856, R²=0.986) were checked against the generator’s known ground-truth coefficients (b0=0.659, b1=0.001288, b2=0.003856) — recovered within noise, as expected. - Roofline plot expected trends (brief §M) checked and matched: rainfall_interpolate sits well left of the ridge point (memory-bound, AI=0.237), cocobod_yield_regression sits closest to the ridge point of the three (AI=0.563 vs. ridge≈1.03–1.78 depending on config), momo_match is the most memory-bound (AI=0.036).

## 5. Challenges, Changes, and Corrective Actions

| Challenge or Deviation | Effect on Project | Action Taken/Proposed | Responsible Member |
| --- | --- | --- | --- |
| Naive nominal-clock CPU-time prediction over-predicted measured time by ~59% | Could be mistaken for a measurement bug | Diagnosed as Turbo Boost (effective clock ~2.71 GHz vs. 1.70 GHz nominal); documented with the full calculation | Amponsah Jonathan Boadu / Obed Ninson |
| OMP scaling test initially stalled for minutes reading a large CSV from /mnt/c (WSL2’s slow 9P bridge to the Windows filesystem) | Blocked the OpenMP extension measurement | Staged the dataset into WSL2’s native filesystem (/tmp) before the sweep; documented as a known WSL2 I/O characteristic | Amponsah Jonathan Boadu |
| All three kernels done in Week 2 instead of two | None negative — ahead of schedule | Week 3 scope shifted toward deeper validation, the innovation component, and defence prep | Whole team |

## 6. Plan for Week 3

| Planned Task or Deliverable | Responsible Member(s) | Deadline | Expected Evidence |
| --- | --- | --- | --- |
| Investigate raising the measured compute roof (AVX2/FMA intrinsics in peak_flops.c) per docs/matlab_validation_notes.md’s open question on the ridge-point position | Amponsah Jonathan Boadu | Week 3 | Updated peak_flops.c, re-measured roofs |
| Finalise and implement the innovation-challenge idea (adaptive momo_match strategy or energy estimator — confirm choice) | Whole team | Week 3 | New code + baseline-vs-enhanced comparison |
| Mid-project demo rehearsal | Whole team | Week 3 | Live run of scripts/run_experiment_matrix.sh end-to-end |
| Each member’s personal Git commit of their own module (see Week 1/2 action items — not yet done) | All | Before Week 3 | Individual commit history, no single bulk push |
| Push repository to a hosted Git remote | Samuel Kojo Anafi Antwi | Before Week 3 | Real GitHub/GitLab URL recorded in docs/project_charter.md |
| Confirm real instructor seed and regenerate all data/results if different | Samuel Kojo Anafi Antwi | Week 3 kickoff | Updated team_config.yaml, regenerated results/ |

Critical decision, resource, or lecturer support required: same as Week 1 — seed/paper confirmation still outstanding.

## 7. Team Accountability Declaration

We confirm that this report accurately represents the meetings, work completed, individual contributions, challenges, and evidence produced during the reporting week.

Team Leader: _________________________________ Date: ______________ Team Members’ Initials: _________________________________________ Evidence repository/link: https://github.com/samuelantwi103/CPEN438-Group3Project