# Weekly Course Project Report — Week 3

Fields marked [TEAM TO FILL] cannot be honestly completed by anyone except the team — do not submit this report with those still blank. See the note at the bottom of `week1/weekly_reports/week1_report.md`; the same applies here.

# Weekly Course Project Report — Week 3

Course Code and Title: CPEN 315 / CPEN 733 — Advanced Computer Architecture Systems and Design

Project Title: Project 1 — Roofline Reckoning

Team Number/Name: Group 3

Reporting Week: Week 3 — Period: 2026-08-20 to 2026-08-23

Team Leader/Reporter: Samuel Kojo Anafi Antwi

Submission Date: 2026-08-23

## 0. Deliverable Compliance Checklist

Cross-referenced against the master brief's general Four-Week Structure (Part I §4) and Project 1's own Week-3 schedule line.

| Required deliverable (brief's own wording) | Status | Evidence |
| --- | --- | --- |
| Integrated prototype | ✅ | week3/integration/run_full_pipeline.sh — runs all three weeks end-to-end as one command; run for real during this write-up |
| Experimental data | ✅ | week2/results/raw/ (carried forward from Week 2, still the current valid dataset) |
| Graphs/tables | ✅ | week2/results/figures/*.png, week2/results/processed/summary.csv |
| Innovation prototype | ✅ | week3/innovation/adaptive_momo_match.c, evaluated in week3/docs/innovation_writeup.md |
| Mid-project demo | ⚠️ | Script fully rehearsed and timed (week3/demo/mid_project_demo_script.md); the live presentation itself is a team action, not something that can be pre-completed |
| (Project 1-specific) Complete third kernel | ✅ | Done in Week 2 (week2/student_implementation/src/kernels.c) — ahead of schedule |
| (Project 1-specific) Run full experiment matrix on both configs | ✅ | Done in Week 2 |
| (Project 1-specific) Generate Roofline and Amdahl plots | ✅ | Done in Week 2 |
| (Project 1-specific) Implement and evaluate the OpenMP extension | ✅ | Done in Week 2 |
| (Project 1-specific) Begin innovation component | ✅ (exceeded — fully implemented and evaluated, not just begun) | week3/innovation/, week3/docs/innovation_writeup.md |

## 1. Weekly Objective and Progress Summary

Main objective for the week (per brief): "Integration, experimentation, optimisation" — tie the whole project together into one working system, run and analyse the full experiment, and add one original enhancement, evaluated against a baseline.

Overall project completion: ~90% (all required technical deliverables across all three weeks are complete and verified; remaining work is the team-only actions — hosted repo push, individual commits, live demo/defence rehearsal, instructor seed confirmation — plus Week 4's final report and defence prep.)

How this week's work fits together: the integration script doesn't add new functionality — it proves the functionality already built across week1/ and week2/ genuinely composes into one system, by actually running all of it, in order, from a clean state, in one sitting. The innovation kernel directly reuses week2/scripts/omp_probe_scaling.c's finding (that fixed-thread-count parallelism is wrong at small n) and turns it into a self-correcting runtime decision — it wouldn't have been possible to design without Amponsah's Week 2 measurement first.

Summary of progress achieved:

Integrated pipeline verified: week3/integration/run_full_pipeline.sh was actually run start-to-finish (datasets → demo → unit tests → experiment matrix → OpenMP sweep → innovation evaluation), all six stages completing without error.

Innovation component implemented and evaluated: an adaptive kernel that self-calibrates (measures its own thread-launch overhead and per-transaction cost at runtime) to decide sequential vs. parallel execution, swept across problem sizes from 1,000 to 1,000,000. At the project's actual dataset size (n=20,000), the adaptive choice avoids an ~8.5× slowdown a naive "always parallel" implementation would suffer; at n≥500,000 it correctly switches to parallel and wins by ~2×.

Mid-project demo scripted and timed: a 12-minute, six-segment walkthrough with each member assigned a specific segment to present, including a rehearsed response for what to say if a measurement fails live.

Confirmed run-to-run timing variance in the innovation results (two independent runs during this write-up differed by up to ~2× on the smallest problem sizes) and documented it explicitly rather than reporting one run's numbers as if they were exact.

## 2. Meetings Held

[TEAM TO FILL] — unlike Weeks 1–2 (where meetings had already happened by the time this report was drafted), Week 3's reporting period runs through the actual submission deadline (2026-08-23), which is still ahead as of this draft. Hold the real meeting(s) covering: reviewing the innovation kernel together, rehearsing the demo script as a team, and confirming the outstanding action items below — then record here: date/time, duration/mode, venue or platform, members present/absent, agenda, decisions made, tasks assigned with deadlines, and unresolved issues.

## 3. Work Completed and Individual Contributions

| Member | Assigned Task | Work Completed | Evidence/Output | Status |
| --- | --- | --- | --- | --- |
| Samuel Kojo Anafi Antwi (PM) | Coordinate integration, assemble report, chair demo prep | Report assembled; demo script reviewed for coherence across segments | This report, week3/demo/mid_project_demo_script.md | Ongoing — needs personal review + Git commit |
| Amponsah Jonathan Boadu (Hardware/Perf) | Verify integrated pipeline runs clean end-to-end | Ran run_full_pipeline.sh in full; confirmed all six stages complete without error | week3/integration/run_full_pipeline.sh (verified run) | Ongoing — needs personal Git commit |
| Kumi Kelvin Gyabaah (C/C++) | Design and implement the innovation kernel | adaptive_momo_match.c implemented: self-calibrating runtime dispatch between sequential and OpenMP-parallel probing | week3/innovation/adaptive_momo_match.c | Ongoing — needs personal Git commit |
| Obed Ninson (Python/MATLAB/Test) | Evaluate and write up the innovation component | Swept problem sizes 1,000–1,000,000, documented the crossover point and the run-to-run variance caveat | week3/innovation/evaluate_innovation.sh, week3/docs/innovation_writeup.md | Ongoing — needs personal Git commit |

## 4. Work Process and Technical Activities

Methods, tools, and procedures used: same toolchain as Weeks 1–2 (WSL2 Ubuntu GCC + OpenMP, Python 3, Git). New this week: a self-calibration technique in the innovation kernel — timing a trivial no-op #pragma omp parallel region once, at runtime, to measure the actual machine's thread-launch overhead rather than assuming a fixed value, so the adaptive decision generalises beyond this one laptop (a claim not itself tested on other hardware — see the writeup's limitations).

Testing, verification, or review conducted: the innovation kernel was evaluated against two fixed baselines (always-sequential, always-parallel), not just the enhanced version alone — this is what the brief's §N requires ("experimentally evaluated against the un-enhanced baseline"). The integrated pipeline script was run in full as a genuine end-to-end test, not assembled from already-passing individual pieces without a combined check — RAPL-based energy measurement (the brief's other suggested innovation) was investigated and confirmed unavailable in this team's WSL2 environment before choosing the adaptive-kernel direction instead, documented rather than silently abandoned.

## 5. Challenges, Changes, and Corrective Actions

| Challenge or Deviation | Effect on Project | Action Taken/Proposed | Responsible Member |
| --- | --- | --- | --- |
| RAPL energy counters (/sys/class/powercap/intel-rapl) not exposed inside WSL2 | The brief's "energy-per-transaction estimator" innovation idea was not viable on this team's setup | Confirmed unavailability directly (not assumed), switched to the brief's other named example (adaptive algorithmic-variant switching) | Kumi Kelvin Gyabaah |
| Innovation results showed real run-to-run timing variance (up to ~2× on small n) between two independent sweeps | Risk of reporting one run's numbers as if precise | Ran the sweep twice, documented the variance explicitly in the writeup, and stated the qualitative crossover finding (not exact timings) as the actual result | Obed Ninson |
| Week 3's reporting period extends to the actual deadline (2026-08-23), still ahead as of this draft | Meetings section (§2) cannot honestly be pre-filled the way Weeks 1–2's were | Left as a clear team action item rather than inventing future-dated meetings | Samuel Kojo Anafi Antwi |

## 6. Plan for Week 4 (Final Week)

| Planned Task or Deliverable | Responsible Member(s) | Deadline | Expected Evidence |
| --- | --- | --- | --- |
| Hold the Week 3 team meeting(s) and fill in §2 honestly | Whole team | Before Week 3 submission (2026-08-23) | Completed §2, this report re-saved |
| Push repository to a hosted Git remote; individual member commits | Samuel Kojo Anafi Antwi / All | Before Week 4 | Hosted repo URL; real per-member commit history |
| Confirm real instructor seed; regenerate all data if different | Samuel Kojo Anafi Antwi | Week 4 kickoff | Updated week1/configs/team_config.yaml, regenerated results |
| Rehearse the mid-project demo live, as a team, at least once before presenting | Whole team | Before demo date | Timed run-through matching week3/demo/mid_project_demo_script.md |
| Write the final IEEE-style technical report (8–12 pages) | Whole team | Week 4 | report/ (not yet started) |
| Prepare final defence deck (separate from the paper-review deck) | Whole team | Week 4 | New slide deck |
| Individual contribution statements, signed | All | Week 4 | Completed forms per weekly_submissions/week3/<name>/README.md |

Critical decision, resource, or lecturer support required: same as Weeks 1–2 — seed and paper-selection confirmation still outstanding; additionally, confirmation of the exact final-report and defence-deck requirements/rubric for Week 4.

## 7. Team Accountability Declaration

Each member should have personally reviewed this report and their own code before it is signed below.

We confirm that this report accurately represents the meetings, work completed, individual contributions, challenges, and evidence produced during the reporting week.

Team Leader: _________________________________ Date: ______________

Team Members' Initials: _________________________________________

Evidence repository/link: [TEAM TO FILL — push to a real Git remote and record the URL]