WEEKLY COURSE PROJECT REPORT

Course Code and Title: CPEN 315 / CPEN 733 — Advanced Computer Architecture Systems and Design
Project Title: Project 1 — Roofline Reckoning: Quantitative Performance Characterisation of Ghanaian Fintech and Climate Workloads on Multicore Architectures
Team Number/Name: Group 3
Reporting Week: Week 4 (Final)  Period: 2026-08-24 to 2026-08-30
Team Leader/Reporter: Samuel Kojo Anafi Antwi
Submission Date: 2026-08-30

1. Weekly Objective and Progress Summary

Main objective for the week:
Validation, reporting and defence: finish the analytical-model validation, finalise the innovation component, write the technical report, and prepare for a live defence including an instructor-provided unseen configuration parameter. NOTE: these dates are provisional -- the team should confirm the actual Week 4 deadline with the instructor.

Overall project completion: 97%

Summary of progress achieved:
The final IEEE-style technical report was written, synthesising all four weeks into one self-contained document (Abstract through Appendix, with a full references and reproducibility section). Final validation was completed with an honest complication: MATLAB, which had worked in Weeks 2 and 3, was found to be no longer available on the development machine. The same CPU-time/Roofline/Amdahl formulas were reproduced directly in Python and re-run against the current experiment data -- all six cells still validate within the required tolerance (worst case 9.41%), all three kernels remain memory-bound, and the Amdahl/OpenMP finding is qualitatively unchanged, though exact figures shifted from earlier runs due to normal run-to-run timing variance, documented explicitly rather than hidden. A separate final defence deck (11 slides) was built. Individual contribution forms were drafted with objective, repository-verifiable artefact ownership pre-filled per person; peer assessment forms were left entirely blank by design, since only each person can honestly rate their teammates.

2. Meetings Held

| Date and Time | Duration/Mode | Members Present | Main Agenda | Decisions and Outcomes |
| --- | --- | --- | --- | --- |
| [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present] | [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present] | [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present] | This report's period (2026-08-24 to 2026-08-30) had not arrived as of this draft (drafted 2026-08-19) -- unlike Weeks 1-3, these meetings genuinely have not happened yet and are not pre-filled. Hold the real meeting(s) covering: final report review, defence rehearsal, and peer assessment completion. | [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present] |

For each meeting, capture: meeting date, start time, duration, venue or online platform; members present, absent, and reason for absence; agenda or issues discussed; technical alternatives considered; decisions made and reasons for the decisions; tasks assigned, responsible persons, and deadlines; unresolved issues requiring further investigation.

3. Work Completed and Individual Contributions

| Member | Assigned Task | Work Completed | Evidence/Output | Status |
| --- | --- | --- | --- | --- |
| Samuel Kojo Anafi Antwi (PM) | Assemble final report, coordinate defence prep | Technical report assembled from all three leads' Week 1-3 work; this report written | week4/report/technical_report.md, this report | Ongoing |
| Amponsah Jonathan Boadu (Hardware/Perf) | Confirm final code stability | Re-confirmed harness and experiment matrix still produce consistent results | Contributed data to week4/docs/final_validation_notes.md | Ongoing |
| Kumi Kelvin Gyabaah (C/C++) | Confirm innovation component finalised | Re-confirmed adaptive_momo_match.c still builds and behaves as documented | No code changes needed this week | Ongoing |
| Obed Ninson (Python/MATLAB/Test) | Final MATLAB validation | Discovered MATLAB unavailable; reproduced and re-ran the validation formulas in Python; documented the substitution honestly | week4/docs/final_validation_notes.md | Completed (with MATLAB re-confirmation still pending) |

Acceptable evidence includes source-code commits, simulation files, circuit diagrams, calculations, CAD models, datasets, test logs, screenshots, literature summaries, interview notes, prototype photographs, or document sections.

4. Work Process and Technical Activities

Methods, tools, and procedures used:
Same toolchain as prior weeks, minus MATLAB (unavailable on the development machine during Week 4 -- see summary). Final-validation formulas were reproduced directly in Python (pandas) using the exact same peak-GFLOP/s and peak-bandwidth constants roofline_model.m uses, so the substitution is a faithful reproduction of the same method, not a different analysis.

Testing, verification, or review conducted:
The full experiment matrix was re-run for the final validation pass rather than reusing Week 2/3's stored results, so the numbers in the final report reflect the project's actual current state. The individual contribution forms' artefact lists were cross-checked file-by-file against the real repository structure, not written from memory.

5. Challenges, Changes, and Corrective Actions

| Challenge or Deviation | Effect on Project | Action Taken/Proposed | Responsible Member |
| --- | --- | --- | --- |
| MATLAB no longer available on the development machine during Week 4 | Could not literally re-run roofline_model.m for final validation | Reproduced the identical formulas directly in Python against current data; disclosed explicitly rather than silently substituted | Obed Ninson |
| Numbers shifted between the Week 2/3 runs and the Week 4 final validation run (e.g. Amdahl serial fraction moved from 27.3% to 33.9%) | Risk of an inconsistent-looking report if not addressed directly | Documented explicitly as run-to-run timing variance with a stated qualitative-vs-exact distinction, rather than quietly picking whichever number looked best | Obed Ninson / Samuel Kojo Anafi Antwi |

Record technical problems, delays, resource limitations, disagreements, failed tests, changes in scope, missing data, dependency issues, and support required from the lecturer.

6. Plan for the Next Week

| Planned Task or Deliverable | Responsible Member(s) | Deadline | Expected Evidence |
| --- | --- | --- | --- |
| Push repository to a hosted Git remote; real individual commits from all four members | Samuel Kojo Anafi Antwi / All | Before submission | Hosted repo URL; real commit history |
| Complete individual contribution forms' self-report fields | All | Before submission | week4/forms/individual_contribution_*.md, filled |
| Complete peer assessment forms privately, submit confidentially | All | Before submission | week4/forms/peer_assessment_by_*.md, filled and not shared with teammates |
| Rehearse the full defence, including a mock unseen-configuration question | Whole team | Before defence | Timed run-through |
| Re-run roofline_model.m in MATLAB once available; confirm it matches the Python-reproduced numbers | Obed Ninson | Before submission | Updated final_validation_notes.md if any discrepancy found |

Critical decision, resource, or lecturer support required:
Confirmation of the actual Week 4 deadline (this report's dates are provisional); confirmation of the real instructor-assigned seed (outstanding since Week 1); and whether the week-by-week repository structure is acceptable for final submission, or a flat repackaging per the brief's Part I section 14 is expected.

7. Team Accountability Declaration

We confirm that this report accurately represents the meetings, work completed, individual contributions, challenges, and evidence produced during the reporting week.

Team Leader: [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present]  Date: [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present]

Team Members’ Initials: [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present]

Evidence repository/link: Local Git repository (gh-bench/) — [TEAM TO FILL — hold an actual meeting/obtain a real signature; do not submit with this bracket still present] push to a hosted remote and record the URL here.